FamTree — EI Guidance

End-to-End Implementation & AI Guidance | September 2026

# 0. Purpose of This Document

This is the practical build manual for FamTree. The PRD, FRD, TRD, UI/UX, database, API, security, testing, roles, roadmap, and deployment documents define WHAT the system must be. This document defines HOW to build it from Stage 1 through the final production release.

The core rule is: do not ask an AI to build the whole application in one prompt. Build one stage at a time, test it, commit it, and only then continue.

# 1. Recommended Technology Stack

Frontend: React + TypeScript + Vite.

Backend: Supabase.

Database: PostgreSQL through Supabase.

Authentication: Supabase Auth.

Server-side privileged logic: Supabase Edge Functions.

Version control: Git + GitHub.

Development environment: VS Code.

Deployment: a production frontend host compatible with the chosen Vite build, with Supabase as the backend.

Important: keep the stack fixed during the initial build. Do not change frameworks because an AI suggests a different stack halfway through the project.

# 2. AI Strategy — Do Not Use One AI for Everything

Use AI as a development team, not as an autonomous replacement for engineering judgment.

Recommended roles:

Primary coding/reasoning AI: ChatGPT using the strongest available coding/reasoning configuration. Use it for architecture, implementation planning, debugging, code review, database design, API contracts, test cases, and explaining errors.

IDE coding assistant: GitHub Copilot or an equivalent coding assistant. Use it for local autocomplete, repetitive code, small refactors, and boilerplate.

UI/design assistant: use an AI design tool only when you need visual mockups or design exploration. Do not let generated designs override the approved FamTree UI/UX specification.

Database/backend console: use Supabase's own dashboard and documentation for actual project configuration.

GitHub: source-of-truth for code and version history.

Rule: AI proposes; you verify; the application tests prove.

# 3. AI Prompting Rules

Every implementation prompt should include:

1. The current stage.

2. The exact requirement being implemented.

3. The relevant existing files.

4. What must NOT be changed.

5. Expected inputs/outputs.

6. Acceptance criteria.

7. A request to explain risky changes before making them.

Never send the entire project to an AI and ask it to 'finish everything'. This creates uncontrolled architectural changes and makes debugging difficult.

After an AI changes code, inspect the diff. Run the relevant tests. Then commit the working state.

# 4. Stage 1 — Project Foundation

Goal: create a clean repository and development environment.

Tasks:

1. Create the GitHub repository.

2. Initialize React + TypeScript + Vite.

3. Add a clean folder structure.

4. Configure TypeScript.

5. Configure formatting/linting.

6. Create environment-variable handling.

7. Add a basic application shell.

8. Add a README describing the project.

9. Make the first Git commit.

Checkpoint:

The app starts locally, the repository is clean, and a fresh clone can be installed and run.

# 5. Stage 2 — Project Architecture

Define the application boundaries before building features.

Recommended structure:

src/

components/

pages/

layouts/

features/

auth/

dashboard/

familyTree/

member/

profile/

admin/

services/

hooks/

types/

utils/

lib/

Do not place all logic in one App component.

Checkpoint:

You can explain where authentication, tree logic, member data, profile editing, and admin functionality will live.

# 6. Stage 3 — Supabase Setup

Create the Supabase project and connect the development environment.

Configure:

PostgreSQL database.

Authentication.

Development environment variables.

Initial migration system.

Storage only if/when the product requires it.

Never put service-role secrets in frontend code.

Checkpoint:

The frontend can safely connect to the development Supabase project without exposing privileged credentials.

# 7. Stage 4 — Database Schema

Implement the logical data model from the database specification.

Build tables/entities for:

family members

accounts/profile linkage

family relationships

roles/permissions

verification-related state

visibility/preferences where required

Add primary keys, foreign keys, indexes, constraints, timestamps, and appropriate uniqueness rules.

Do not start with fake UI data and postpone the real schema indefinitely. The tree model is the foundation of the application.

Checkpoint:

You can create sample family members and relationships through the database and the data remains structurally valid.

# 8. Stage 5 — Database Security / RLS

Implement database-level authorization before exposing sensitive data to the UI.

Test:

normal member access

own permitted profile updates

protected-field restrictions

level-2 admin access

unauthorized access to another member's restricted information

relationship mutation protection

Checkpoint:

A malicious frontend request cannot bypass the intended permission model.

# 9. Stage 6 — Authentication Foundation

Implement:

registration

login

logout

session persistence

password handling through Supabase Auth

forgot-password flow

session recovery

The login identity format follows the approved product design: user's name, father's name, mother's name, surname, plus password.

Do not invent a separate custom password database.

Checkpoint:

A test user can register, verify the required contact method(s), log in, remain logged in after navigation, log out, and recover access.

# 10. Stage 7 — Registration Flow

Build registration progressively rather than as one huge form.

Collect:

name

father's name

mother's name

surname

email according to the agreed age rule

phone

password

re-enter password

Do not collect date of birth during registration.

Age rule currently approved:

under 15: no account

above 15 and below 50: phone + email required

50+: phone required; email optional

second email: optional

Important implementation note: the exact legal/compliance handling of age collection should be reviewed before public release. The product currently decided not to ask for date of birth during registration, so the implementation should not silently invent a new DOB requirement.

# 11. Stage 8 — Email/Phone Verification

Implement verification as a separate controlled step.

Requirements:

required channels must be verified

verification codes/links expire

verification attempts are rate-limited

used verification tokens cannot be reused

changing email or phone later requires re-verification

Checkpoint:

The database shows the correct verified state and the UI cannot simply mark a channel as verified without the backend confirming it.

# 12. Stage 9 — Family Matching

After registration, match the registrant against the preconfigured family tree.

Case A — unique match:

Show safe identifying information and ask, 'Is this you?'

Case B — duplicate name:

Show candidate profiles with:

name

father's name

mother's name

date of birth

Case C — mismatch:

Send the person to Contact Admin.

Case D — no member found:

Send the person to Contact Admin.

Do not implement the later 30+ admin-approval linking rule in this initial release.

# 13. Stage 10 — Account-to-Member Linking

After the user confirms the correct member, link the authenticated account to that member.

Enforce:

one account → one linked member

a member may exist without an account

ordinary users cannot arbitrarily relink themselves to another member

linking actions are logged

Checkpoint:

A user can prove which family-tree member is theirs through the approved matching flow, and the link survives logout/login.

# 14. Stage 11 — Contact Admin

Build the minimal fallback screen.

Text should explain that there has been an issue and instruct the user to contact the admin.

Actions:

WhatsApp

Email

WhatsApp must simply open the admin's WhatsApp chat with no prefilled message.

Do not add a complex support-ticket system in version one.

# 15. Stage 12 — Dashboard

Create the main dashboard shown after successful login.

Keep it simple. The Family Tree should be a primary destination.

Do not overload the dashboard with features that are not in the approved scope.

# 16. Stage 13 — Family Tree Data Service

Create backend/service functions for retrieving the logged-in member's immediate family neighborhood.

Initial view:

logged-in member

parents if present

spouse if present

siblings if present

children if present

The system must support expansion when the user zooms/pans to explore more of the tree.

# 17. Stage 14 — Family Tree UI

Build the visual tree.

Requirements:

center on logged-in member

start at a close/comfortable zoom

show immediate family

support pan

support zoom out

allow member selection

remain usable on both PC and mobile-sized screens

Do not optimize for showing the entire family tree at once. The approved experience is focused navigation with exploration.

# 18. Stage 15 — Member Pop-up

Every member should use the same pop-up format.

Do not repeat obvious relationship information that is already visible in the tree.

Show:

name

birth date

life/status state: active, inactive, deceased

contact information if supplied/shared

study status if supplied

work status if supplied

specific work details only when the member chooses to provide/share them

If optional information is absent or private, do not display an empty placeholder that implies the person should have supplied it.

# 19. Stage 16 — Profile Management

Allow a member to update permitted information.

Editable examples:

phone

email

status

study/work information

other approved personal information

Protected:

name

parents' names

date of birth

core family relationships

Protected changes go through an admin-controlled process.

Email/phone changes require verification.

# 20. Stage 17 — Admin Console

Build the level-2 admin interface.

Admin capabilities:

edit member information

manage family relationships

delete where appropriate

resolve registration/linking problems

handle protected-field changes

manage support information

Every destructive or structural operation should be validated. Prefer soft-delete/archive where appropriate rather than irreversible deletion when family-history preservation matters.

# 21. Stage 18 — Security Hardening

Perform a dedicated security pass.

Check:

authentication bypass

privilege escalation

insecure direct object references

unauthorized profile access

unauthorized relationship changes

exposed service-role keys

weak RLS policies

leaked private fields

session handling

rate limiting

verification abuse

XSS/input sanitization

CSRF considerations where applicable

dependency vulnerabilities

Use AI for review, but verify findings manually and with tests.

# 22. Stage 19 — Testing

Create automated and manual tests.

Minimum test categories:

registration

age rules

verification

duplicate matching

no-match flow

Contact Admin

login

password recovery

family tree rendering

zoom/pan

member pop-up

profile editing

admin permissions

protected fields

privacy

mobile/responsive layout

Create a regression checklist so every later change can be checked against previously working behavior.

# 23. Stage 20 — Alpha Release

Alpha is the owner-only working release.

Before declaring Alpha complete:

all Stage 1–19 checkpoints pass

no known critical security issue

database backup/restore procedure exists

deployment procedure is documented

seed/test data is controlled

Git repository is clean

README is current

PRD/FRD/TRD and implementation are aligned

Do not invite external testers yet.

# 24. Stages 21–45 — Beta

Beta consists of the next 25 stages. Do not treat these as 25 unrelated feature ideas. Use them for controlled improvement.

Suggested sequence:

21–24: usability fixes

25–27: responsive/mobile refinement

28–30: tree performance

31–33: authentication/recovery hardening

34–36: admin usability

37–39: accessibility

40–41: logging/monitoring

42–43: backup/restore drills

44: regression testing

45: Beta acceptance

Use the planned 15 testers. Collect reproducible bug reports rather than vague feedback.

# 25. Beta Testing Method

Give testers specific tasks:

1. Register.

2. Complete verification.

3. Match/link their member.

4. Log out and log back in.

5. Open dashboard.

6. Open Family Tree.

7. Navigate parents/spouse/siblings/children.

8. Open member pop-ups.

9. Edit allowed profile data.

10. Test recovery.

11. Test Contact Admin behavior where applicable.

Record device, browser, steps, expected result, actual result, and screenshot when useful.

# 26. Stages 46+ — Main/Public Production

After Beta acceptance, complete production hardening.

Work through:

final bug fixes

performance profiling

database indexing

backup verification

monitoring

error tracking

accessibility review

privacy review

production environment separation

domain/SSL setup

deployment automation

rollback procedure

final security review

final acceptance test

Only then declare the main public version/V1.0 ready.

# 27. Git Workflow

Use a simple workflow:

main = stable/releasable

develop = integration, if needed

feature branches = individual tasks

Example:

feature/auth-registration

feature/family-matching

feature/family-tree

feature/member-popup

Commit small working changes. Use meaningful commit messages. Never let AI directly rewrite large parts of the repository without reviewing the diff.

# 28. AI-Assisted Development Loop

For every stage:

1. Read the relevant specification.

2. Ask AI to explain the implementation plan.

3. Confirm the plan.

4. Implement the smallest logical unit.

5. Run the app.

6. Run tests/type-check/lint.

7. Inspect the diff.

8. Fix issues.

9. Commit.

10. Update the stage checklist.

11. Move to the next unit.

If an AI proposes a feature that is not in the specification, reject it unless you intentionally update the requirements first.

# 29. What AI Should and Should Not Do

AI should:

explain architecture

generate controlled code

write tests

debug errors

review code

review SQL/RLS policies

create documentation

identify edge cases

AI should not be trusted blindly to:

define security policy without review

invent database relationships

decide what private data should be exposed

make irreversible database migrations without inspection

create production secrets

bypass tests

silently change product requirements

# 30. Master Stage Gate

Do not move to the next stage until:

[ ] Requirement is understood

[ ] Implementation is complete

[ ] Type-check passes

[ ] Lint passes

[ ] Relevant automated tests pass

[ ] Manual acceptance test passes

[ ] Security impact reviewed

[ ] Database migration reviewed if applicable

[ ] Git diff reviewed

[ ] Commit created

[ ] Documentation updated

A stage that fails its gate is not complete.

# 31. Final Definition of Done

FamTree is ready for public production only when:

registration works according to the approved rules

verification works

account-to-member linking works

duplicate and no-match flows work

Contact Admin works

login and recovery work

dashboard works

centered family tree works

immediate-family display works

zoom/pan works

member pop-ups work

optional information is respected

profile editing and re-verification work

level-2 admin controls work

authorization and RLS have been tested

backups and restore have been tested

monitoring and error handling exist

Beta testing has been completed

critical defects are closed

production deployment and rollback are documented

# 32. Most Important Rule

Build FamTree as a controlled engineering project, not as one giant AI-generated application.

The AI is the assistant. The specifications are the contract. Git is the history. Tests are the evidence. You are the final decision-maker.

When you start a stage, tell the AI exactly which stage you are on and provide only the relevant requirements. Ask it to make the smallest safe change needed for that stage.